NeoERP

Enterprise ERP Roadmap

Mobile · Web · Desktop  ·  v2.0  ·  April 2026

# Roadmap Overview

NeoERP is a Kotlin Multiplatform enterprise application targeting Android, iOS, JVM Desktop, and Web from a single shared codebase. The roadmap is organized into 13 phases — from foundation hardening to full enterprise module coverage.

| Phase | Name | Status | Est. Quarter | Primary Goal |
| --- | --- | --- | --- | --- |
| 0 | Foundation & Core Infra | ✅ Complete | Q1 2026 | Shell, design system, auth, Clean Architecture layering |
| 1 | Platform & Auth Completion | 🔧 In Progress | Q2 2026 | Koin DI, Ktor JS/WASM, PKCE S256, Decompose navigation |
| 2 | Session, Context & Permissions | 🔧 In Progress | Q2 2026 | Live RBAC bootstrap, company/branch context switching |
| 3 | Organization & IAM v1 | ✅ Live (mock→real) | Q2 2026 | Company, branch, warehouse, users, roles — live API |
| 4 | HRMS v1 | ✅ Live (mock→real) | Q2 2026 | Employees, departments, leave, attendance — live API |
| 5 | Payroll & ESS v1 | ✅ Live (mock→real) | Q2 2026 | Payroll lifecycle, employee self-service — live API |
| 6 | Sales & CRM v1 | 📋 Planned | Q3 2026 | Customers, quotations, orders, invoices |
| 7 | Purchase & Procurement v1 | 📋 Planned | Q3 2026 | Vendors, POs, GRNs, bills, returns |
| 8 | Inventory & Warehouse v1 | 📋 Planned | Q3 2026 | Item master, stock, transfers, adjustments |
| 9 | Accounts & Finance v1 | ✅ Live (mock→real) | Q3 2026 | COA, journals, GL, trial balance — live API |
| 10 | Reporting & BI v1 | 🔧 Mock only | Q3 2026 | Role-aware dashboards, exports, live report API |
| 11 | Enterprise Hardening | 📋 Planned | Q4 2026 | Pagination, offline, audit log, multi-currency, real-time |
| 12 | Production Readiness | 📋 Planned | Q4 2026 | Security review, performance, release builds, monitoring |

# Phase Details

PHASE 0 Foundation & Core Infra [Complete] ¦ Q1 2026 The enterprise foundation is in place: Clean Architecture layering, NeoDesignSystem, RBAC permission model, mock-first development, and the cross-platform shell. Key Deliverables: - ✅ NeoEnterpriseShell — role-aware sidebar, top bar, responsive layout - ✅ NeoDesignSystem — tokens, components, Material 3 integration - ✅ Clean Architecture — domain/data/presentation layers per feature - ✅ Auth scaffold — OAuth2 + PKCE structure, TokenStore - ✅ NeoPermissionResolver — role → permissions → UI visibility - ✅ AbstractStateMachine — MVI state machine foundation in core - ✅ NeoResult<T> — structured error handling across all layers - ✅ Mock repositories — all modules work offline with realistic data Owners: PlatformCore, All domain owners

PHASE 1 Platform & Auth Completion [In Progress] ¦ Q2 2026 Close the remaining platform gaps so the app runs reliably on all five targets with real authentication. Key Deliverables: - 🔧 Migrate NeoEnterpriseContainer → Koin modules (networkModule, authModule, sessionModule, feature modules) - 🔧 Add Ktor JS/WASM engine to KMM-Network (or webMain directly) — BLOCKER for web targets - 🔧 Upgrade PKCE from plain to S256 on web target using Web Crypto API - 🔧 Finish iOS host-app OAuth2 callback deep-link forwarding - 🔧 Register OS-level URL scheme for JVM Desktop deep-link callback - 🔧 Introduce Decompose navigation — NeoRootComponent + child components - 🔧 Harden token refresh lifecycle across all platforms - 📋 Add SQLDelight for session and bootstrap caching (offline-first foundation) - 📋 Add unit tests for auth use cases (BootstrapWithTokensUseCase, LoginUseCase) Owners: PlatformCore, AuthSecurity

PHASE 2 Session, Context & Permission Engine [In Progress] ¦ Q2 2026 Make the app fully context-aware using live backend permissions. Remove all remaining mock assumptions from the session bootstrap path. Key Deliverables: - 🔧 Load /api/users/me, /api/rbac/memberships, /api/authz/effective into NeoUserSession - 🔧 Company / branch / warehouse context picker (replaces hardcoded mock context) - 🔧 Re-derive effective permissions on every context switch - 🔧 Rebuild sidebar visibility and action guards from live permissions - 📋 Add re-validation of permissions before sensitive mutations (Approve Payroll, Post Journal) - 📋 Session expiry — graceful logout + re-login without data loss Owners: AuthSecurity, OrgIAM, PlatformCore

PHASE 3 Organization & IAM v1 — Live [In Progress] ¦ Q2 2026 The Organization and IAM modules have live API integration implemented. This phase completes the remaining gaps and hardens the live data path. Key Deliverables: - ✅ Companies — list, create, edit (live API wired) - ✅ Branches — list, create, edit (live API wired) - ✅ Warehouses — list, create, edit (live API wired) - ✅ Users — list, invite, toggle status (live API wired) - ✅ Roles — list, create, edit, permission matrix (live API wired) - 📋 Membership management — assign users to companies with scoped roles - 📋 Effective permission read-only view (show what a user can actually do) - 📋 Pagination for user list (enterprise orgs have 1000+ users) Owners: OrgIAM, Reviewer

PHASE 4 HRMS v1 — Live [In Progress] ¦ Q2 2026 The HR module is the largest in the app (1,657 lines). All seven tabs are built and mock-data backed. This phase wires them to live APIs. Key Deliverables: - ✅ Employees — list, create, edit (mock ready; live wiring in progress) - ✅ Departments — list, create, edit (mock ready) - ✅ Designations — list, create, edit (mock ready) - ✅ Leave — requests, approval workflow (mock ready) - ✅ Attendance — clock-in/out, exceptions (mock ready) - 📋 Onboarding — new hire checklist (live API needed) - 📋 Employee documents — upload and view (live API needed) - 📋 Transfer, promotion, separation flows - 📋 Employee history timeline - 📋 Shifts and shift assignments - 📋 Holiday calendar management Owners: HRMS, Reviewer

PHASE 5 Payroll & ESS v1 — Live [In Progress] ¦ Q2 2026 Payroll is business-critical and financially sensitive. All six tabs are built. Live API integration must be hardened with extra attention to the approve/post lifecycle. Key Deliverables: - ✅ Components, Periods, Structures — mock ready - ✅ Payroll Run lifecycle (DRAFT → CALCULATED → APPROVED → POSTED) — mock ready - ✅ Payslips — mock ready - ✅ ESS — Leave, Attendance, Payslips, Profile — mock ready - 📋 Live API wiring for all Payroll endpoints - 📋 Tax rules and statutory deduction configuration - 📋 Confirmation dialogs with impact summary before Approve/Post actions - 📋 ESS payslip download (PDF export) - 📋 Live leave balance calculation from HR module Owners: PayrollESS, Reviewer

PHASE 6 Sales & CRM v1 [Planned] ¦ Q3 2026 Bring customer-facing commercial workflows into NeoERP. This is the first entirely new module family — it requires new backend microservices and a new feature slice in the app. Key Deliverables: - Customer master — list, create, edit, contact management - Quotations — draft, send, approve/reject - Sales orders — creation from quotation, approval workflow - Invoices — generate from order, payment status tracking - Sales returns — credit notes and return authorization - Sales dashboard — open orders, overdue invoices, monthly trend KPIs - AR integration — post invoices to Accounts Receivable automatically Owners: Sales, AccountsFinance, Reviewer

PHASE 7 Purchase & Procurement v1 [Planned] ¦ Q3 2026 Complete the procure-to-pay cycle. Works in tandem with the Inventory module for GRN-based stock receipt. Key Deliverables: - Vendor master — list, create, edit, contact management - Purchase requests — department-level requisitions with approval - Purchase orders — from approved PR, vendor confirmation - Goods Receipt Notes (GRNs) — receive against PO, partial receipts - Purchase bills — from GRN, 3-way match (PO + GRN + Bill) - Purchase returns — debit notes - AP integration — post bills to Accounts Payable automatically Owners: Purchase, Inventory, AccountsFinance, Reviewer

PHASE 8 Inventory & Warehouse v1 [Planned] ¦ Q3 2026 Deliver stock management. Integrates with Organization (warehouses), Purchase (GRNs), and Sales (order fulfillment). Key Deliverables: - Item master — SKUs, units of measure, item groups/categories - Stock visibility — current stock by warehouse, batch, and lot - Stock transfers — inter-warehouse transfer with approval - Stock adjustments — physical count corrections with audit trail - Stock movement ledger — full history per item - Low stock alerts — configurable reorder point notifications - Inventory summary dashboard — stock value, turnover, aging Owners: Inventory, Purchase, Reviewer

PHASE 9 Accounts & Finance v1 — Live [In Progress] ¦ Q3 2026 The Accounts module is the most complex (20+ repository methods, 7 tabs). It is built and mock-backed. Live API wiring is the main remaining work. Key Deliverables: - ✅ Fiscal years, periods, COA, cost centers — built - ✅ Journal entries (DRAFT → POSTED → REVERSED) — built - ✅ General Ledger — built - ✅ Trial Balance — built - 📋 Live API wiring for all Accounts endpoints - 📋 Accounts Receivable module — customer invoices, receipts, aging - 📋 Accounts Payable module — vendor bills, payments, aging - 📋 Bank reconciliation — match GL entries to bank statement lines - 📋 Multi-currency support — MoneyAmount value class, exchange rates - 📋 Period closing workflow — lock periods, generate closing entries Owners: AccountsFinance, Reviewer

PHASE 10 Reporting & Business Intelligence v1 [Planned (Mock)] ¦ Q3 2026 The Reports module exists with 6 mock report templates. This phase connects it to a real reporting API and expands the report catalog. Key Deliverables: - ✅ Headcount, Attendance, Leave, Payroll, Payslip Register, Tax reports — mock built - 📋 Connect to /api/reports/generate live endpoint - 📋 Filter, sort, and date range controls for all reports - 📋 PDF export for all report types (use NeoDataExport HTML → PDF) - 📋 Excel export for tabular data (XLSX via NeoDataExport CSV) - 📋 Scheduled report delivery — email/notification triggers - 📋 Cross-module custom report builder (drag-and-drop columns) - 📋 Real-time dashboard widgets (revenue chart, headcount trend, payroll cost) Owners: ReportingBI, All domain owners

PHASE 11 Enterprise Hardening [Planned] ¦ Q4 2026 Turn the functional modules into a production-grade enterprise application. This phase addresses performance, UX polish, offline, compliance, and platform-adaptive improvements. Key Deliverables: - Pagination — all list views (employees, transactions, reports) with cursor-based pagination - Offline-first — SQLDelight caching for HR, ESS, and Dashboard read paths - Real-time notifications — WebSocket connection replacing polling - Audit log viewer — searchable, filterable audit trail per entity - Multi-currency — MoneyAmount value class, exchange rate tables, multi-currency GL - Workflow engine — configurable multi-step approval chains per company - Adaptive layouts — WindowSizeClass-based phone/tablet/desktop/web layouts - Desktop UX — system menu bar, keyboard shortcuts, drag-and-drop file import - Web UX — PWA manifest, browser tab title updates, clipboard API - Accessibility — WCAG AA pass for all screens - Performance — lazy loading, image caching, request deduplication Owners: PlatformCore, All domain owners, Reviewer

PHASE 12 Production Readiness [Planned] ¦ Q4 2026 Prepare NeoERP for operational deployment across all platforms. Key Deliverables: - Environment configuration — production, staging, UAT configs in NeoErpEnvironment - Release build configuration — ProGuard/R8 for Android, signing, certificates - Crash reporting — integrate Sentry or Firebase Crashlytics (Android + iOS) - Analytics — event tracking for key user actions (anonymized) - Security review — penetration test findings remediation - Performance review — startup time, memory usage, network efficiency - App store submission — Android (Play Store) + iOS (App Store) builds - Desktop distribution — macOS DMG, Windows MSI, Linux DEB packaging - Web deployment — build WASM/JS bundle, CDN deployment, PWA service worker - Monitoring — health checks, API latency tracking, error rate dashboards Owners: Lead, PlatformCore, AuthSecurity, Reviewer

# Post-v1 Module Backlog

The following modules are not in the current roadmap phases but are planned for future releases. Each is a standard ERP module that NeoERP's architecture is well-positioned to accommodate as a new vertical slice.

| Module | Domain | Integrates With | Priority |
| --- | --- | --- | --- |
| Fixed Assets | Asset register, depreciation, disposal | Accounts, Inventory | High |
| Project Management | Project tracking, timesheets, billing | HR, Accounts, Sales | High |
| Tax Management | VAT/GST, withholding, filing | Accounts, Payroll, Sales | High |
| Expense Management | Employee expense claims, approvals, reimbursement | HR, Accounts, ESS | Medium |
| Contract Management | Customer and vendor contracts, renewal alerts | Sales, Purchase | Medium |
| Quality Control | Inspection, non-conformance, corrective actions | Inventory, Purchase | Medium |
| Manufacturing | BOM, production orders, work-in-progress | Inventory, Accounts | Low |
| Fleet Management | Vehicle tracking, maintenance, fuel | HR, Accounts | Low |
| Document Management | Centralized document storage, version control | All modules | Low |
| Multi-Language (i18n) | RTL support, locale-aware formatting, translations | All modules | Medium |

# Delivery Principles

Every phase must respect the following non-negotiable principles:

- One shared product — no platform-specific feature variations; Android, iOS, Desktop, and Web users see identical functionality

- Mock-first — every new feature works in mock mode before any live API work begins; this keeps UI and backend development parallel and independent

- Slice-by-slice migration — live API wiring replaces mock repositories one feature at a time without touching presentation code

- Domain owns nothing platform-specific — core/ and domain layers contain zero Compose, zero Ktor, zero platform references

- Reviewer gate — no broad feature expansion until the previous phase's code review findings are resolved

- Tests before live — unit tests for use cases and mappers must be written before a feature transitions from mock to live

- Backend-frontend contract doc — all API gaps or changes are documented in the backend-frontend requirements file before frontend work begins

The roadmap is intentionally phased so that platform stability (Phases 1–2) precedes business module expansion (Phases 6–10). Building new modules on a shaky platform foundation is the most common cause of technical debt in enterprise apps.

# Current Recommended Focus

As of April 2026, the recommended immediate focus is:

| Priority | Action | Why Now |
| --- | --- | --- |
| 🔴 P0 | Add Ktor JS/WASM engine to KMM-Network | Web/WASM targets are completely blocked without this — every sprint that passes without this makes it harder to unblock the web team |
| 🔴 P0 | Complete Koin DI migration | Koin is already a dependency in all platform source sets but startKoin is never called. All Phase 1–2 work depends on proper DI. |
| 🔴 P0 | Upgrade PKCE to S256 on web | Security requirement — production OAuth2 servers reject plain PKCE |
| 🟡 P1 | Introduce Decompose navigation | Enables deep links (required for iOS), web URL routing, and proper backstack — needed before adding Phase 6+ modules |
| 🟡 P1 | Complete live context engine (Phase 2) | All live module work (Phase 3–9) is blocked on real RBAC permissions coming from the bootstrap API |
| 🟢 P2 | Wire Phases 3–5 to live APIs | Organization, IAM, HR, Payroll, and Accounts are all built and waiting for live data; this is where the most immediate business value is |

NeoERP Enterprise Roadmap v2.0  |  Neovatus  |  April 2026  |  Prepared by Claude AI